PROJECT ROADMAP

LLM Security Scanner

April 2026 – March 2027  |  4 Phases

# Roadmap Overview

This roadmap outlines four development phases spanning 12 months, from initial foundation through community growth and enterprise readiness. Each phase has clear deliverables and exit criteria.

| Phase | Focus | Timeline | Release |
| --- | --- | --- | --- |
| Phase 1 | Foundation & MVP | Apr – Jun 2026 | v0.1.0 |
| Phase 2 | Rule Expansion & CI/CD | Jul – Sep 2026 | v0.5.0 |
| Phase 3 | Community & Ecosystem | Oct – Dec 2026 | v1.0.0 |
| Phase 4 | Advanced Features | Jan – Mar 2027 | v1.5.0 |

# Phase 1: Foundation & MVP (Apr – Jun 2026)

Goal: Build the core scanning engine and release a usable MVP with Python support and essential detection rules.

## Month 1 — Core Infrastructure

- Set up project repository, CI/CD (GitHub Actions), and development tooling (linting, formatting, pre-commit)

- Implement CLI skeleton with Click (scan, version, init commands)

- Build file discovery module with glob-based include/exclude

- Implement Python AST parser wrapper with unified AST model

- Create rule schema definition (YAML) and rule loading engine

- Write first 3 detection rules: direct prompt injection, eval() of LLM output, missing max_tokens

## Month 2 — Detection Rules & Output

- Expand to 10+ rules covering LLM01, LLM02, LLM04, LLM06, and LLM08

- Implement text formatter with Rich (color-coded terminal output)

- Implement JSON output formatter

- Build inline suppression engine (# llm-scan:ignore)

- Write unit tests for all matchers and formatters (target: 80% coverage)

- Create fixture files for each rule (vulnerable code + clean code samples)

## Month 3 — Polish & Release

- Implement SARIF output formatter

- Reach 15+ detection rules across 5+ OWASP categories

- Write README, installation guide, and rule reference documentation

- Build PyPI packaging (pyproject.toml, build, twine)

- Performance testing on 50K LOC benchmark repo (target: < 120s)

- Release v0.1.0 on PyPI and GitHub Releases

### Phase 1 Exit Criteria

- 15+ rules, 5+ OWASP categories, Python support, CLI with 3 output formats

- Published on PyPI with working pip install llm-security-scanner

- Test coverage > 80%, all rule fixtures passing

# Phase 2: Rule Expansion & CI/CD (Jul – Sep 2026)

Goal: Add JavaScript/TypeScript support, expand rule coverage, and enable seamless CI/CD integration.

## Key Deliverables

- JavaScript/TypeScript parser using tree-sitter

- 25+ detection rules covering 7+ OWASP LLM categories

- Framework-specific rules: LangChain, LlamaIndex, Vercel AI SDK, Semantic Kernel

- Published GitHub Action (llm-security-scanner/action)

- Pre-commit hook configuration

- Configuration file support (.llm-scanner.yml) with severity thresholds

- Custom rule authoring documentation and rule contribution guide

- Benchmark suite for false positive rate measurement

### Phase 2 Exit Criteria

- Python + JS/TS support, 25+ rules, 7+ OWASP categories

- Working GitHub Action tested on 5+ sample repositories

- False positive rate < 15% on benchmark

- Release v0.5.0

# Phase 3: Community & Ecosystem (Oct – Dec 2026)

Goal: Build community momentum, reach v1.0 stability, and establish the project as a recognized tool in the LLM security space.

## Key Deliverables

- 40+ detection rules with community contributions

- Comprehensive documentation site (MkDocs or Docusaurus) with search

- Rule playground: web-based tool to test rules against sample code

- Conference talk or blog post at a major security event (OWASP, DEF CON, BSides)

- Integration guides for GitLab CI, Jenkins, CircleCI, Azure DevOps

- Basic taint analysis for data flow tracking (user input to LLM API sink)

- Signed releases with Sigstore and SBOM generation

### Phase 3 Exit Criteria

- 40+ rules, stable API, comprehensive docs, community governance model

- 100+ GitHub stars, 10+ external contributors

- Release v1.0.0 with semantic versioning commitment

# Phase 4: Advanced Features (Jan – Mar 2027)

Goal: Expand capabilities toward enterprise readiness and advanced analysis.

## Key Deliverables

- Language Server Protocol (LSP) for real-time IDE integration (VS Code extension)

- Additional language support (Go, Java) via tree-sitter plugins

- Advanced taint analysis with inter-procedural data flow

- API server mode for custom integrations

- Rule marketplace/registry for community-contributed rules

- Comparison benchmarks against other security tools

- Enterprise deployment guide (air-gapped, compliance-focused)

### Phase 4 Exit Criteria

- 4+ language support, IDE integration, advanced analysis capabilities

- 500+ GitHub stars, recognized in OWASP tooling ecosystem

- Release v1.5.0

# Milestone Summary

| Version | Date | Rules | Languages | Key Feature |
| --- | --- | --- | --- | --- |
| v0.1.0 | Jun 2026 | 15+ | Python | Core scanner + CLI |
| v0.5.0 | Sep 2026 | 25+ | Python, JS/TS | CI/CD integration |
| v1.0.0 | Dec 2026 | 40+ | Python, JS/TS | Stable release + taint |
| v1.5.0 | Mar 2027 | 60+ | Py, JS, Go, Java | IDE + advanced analysis |